TEST PLAN
DEMO BLAZE WEBSITE

# 1. Introduction

This Test Plan describes the testing approach, scope, objectives, resources, and schedule for testing the Demo Blaze E-commerce Web Application( https://www.demoblaze.com/ ). The purpose is to ensure that the application functions correctly, meets user requirements, and is free from critical defects.

# 2. Objectives

Verify that all core functionalities of the Demoblaze website work as expected

Identify defects and ensure they are fixed before release

Validate user workflows such as Registration, Login/Logout, Product Browsing, Add to Cart, and Order Placement

# 3. Scope

In Scope:

User Registration

User Login & Logout

Product Categories (Phones, Laptops, Monitors)

Product Details Page

Add to Cart functionality

Cart Management

Checkout & Order Placement

Input field validations

Out of Scope:

Payment gateway integration (real transactions)

Backend database validation

Security/Penetration testing

Mobile app testing

# 4. Test Strategy

Testing Types:

Manual Testing

Functional Testing

System Testing

Integration Testing

Regression Testing

Smoke & Sanity Testing

Automation Testing (Selenium + TestNG)

Approach:

Black-box testing techniques

Test case execution based on real user scenarios

Defect tracking and reporting

Regression testing after bug fixes

# 5. Test Environment

| Application URL |  | https://www.demoblaze.com |
| --- | --- | --- |
| Browser |  | Google Chrome |
| OS |  | Windows 11 |
| Tools Used |  | Selenium, TestNG, Eclipse |
| Language |  | Java |

# 6. Test Data

Username: admin@30

Password: User@123

Invalid username/password combinations

Sample product data (Samsung Galaxy S6, Sony Vaio, etc.)

Checkout details (Name, Country, Card details)

# 7. Test Deliverables

Test Plan Document

Test Cases (60 Test Cases)

Bug Report

Test Metrics Report

Test Execution Report

Automation Scripts (Selenium)

# 8. Entry Criteria

Application is accessible

Test environment is ready

Test cases are prepared

# 9. Exit Criteria

All test cases are executed

Critical and major bugs are fixed

Test report is generated

Regression testing completed

# 10. Risks & Mitigation

| RISK | MITIGATION |
| --- | --- |
| Website instability | Re-run test cases |
| Timing issues | Use waits in automation |
| Test data conflicts | Use unique data |

# 11. Tools Used

Selenium WebDriver

TestNG

Eclipse IDE

Microsoft Excel

Test Case Studio (for recording test execution steps)